Team Charter

# Northstar Support Deflection MVP — Northstar Sprint

Team: S/W Engineering 105

Date: August 13, 2026

Team Members: Nathalie, George, Victor Otieno, Jane, Mark,Ahmed

# Communication

- Primary channel: Our team group chat (WhatsApp) is the main communication channel for all project discussion.

- Response expectations: Team members check messages promptly and respond as soon as reasonably possible. If unavailable for an extended period, notify the group immediately rather than going silent.

- Availability updates: Anyone who anticipates being unavailable (e.g., illness, technical issues, other commitments) must inform the group as early as possible — not at the last minute.

# Deadlines

- Setting deadlines: Task deadlines are agreed on as a team, on a per-task basis.

- Confirmed example: Assignment 1 deadline — Thursday 11:59 PM EAT.

- Running late: If a team member expects to miss a deadline, they must flag it in the group chat as early as possible, not minutes before the deadline.

- Recovering lost time: If a task is delayed, the team will discuss reassigning or redistributing work to recover lost time, rather than letting the whole sprint slip.

# Conflict Resolution

- Disagreements: Team members discuss disagreements openly in the group chat and work to reach agreement. If the team remains stuck, the decision is settled by majority vote.

- Inactivity / silence escalation (per sprint rule — 2+ days of zero activity triggers escalation): o Whoever notices a teammate has been inactive for 2+ days checks in with that person directly first.

o If there's no response within a few hours, it is flagged to the whole group. o The team then decides together how to proceed (redistribute tasks, extend a check-in window, etc.).

- This is a shared responsibility — any team member can and should initiate this process, not just one designated person.

# Commit / Edit Message Convention

All commits and document edits follow this format:

<type>: <what changed> - <why it matters>

# Known Team Considerations

• George flagged a cracked laptop screen (repair expected by the following Tuesday) and proactively notified the team in advance, in line with this Charter's "early headsup" rule. The team will monitor and support as needed.

# Signatures

By typing their name below, each team member confirms they agree to this Charter.

- Nathalie

- George

- Victor Otieno

- Jane

- Mark

- Ahmed